## Criterion B: Record of tasks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | | | |
| Task number | Planned action | | Planned outcome | | | | | Time estimated | | Target completion date | | Criterion | | |
| 1 | Find Client | | Pick and set TPO for meeting | | | | | 1 Week | | Sept 1, 2019 | | A | | |
| 2 | Analyze Problem that the client is having.  ( Criterion A ) | | Problem is understood and a solution is given. | | | | | 3-6 Days | | Sept 7, 2019 | | A | | |
| 3 | Meet with Client | | Finalized what the program will do and how it will act | | | | | 6 Hours | | Sept 10, 2019 | | A | | |
| 4 | Planning of program | | Planned the Whole Action until completion | | | | | 1 Day | | Sept 12,2019 | | B | | |
| 5 | Design the UI / initial Designs  (Criterion B) | | Drawing UI Designs and plan the initial data sets for accounts. | | | | | 3-5 Days | | Sept 21,2019 | | B | | |
| 6 | Meet with Client | | Finalization of the UI design | | | | | 6 Hours | | Oct 1, 2019 | | B | | |
| 7 | Start Coding for the Program | | Research of possible programming languages | | | | | 3-5 Days | | Oct 6,2019 | | B | | |
| 8 | Creation of Login and Registration System  (Crit C) | | Program is able to register a new account and login with an account | | | | | 1 Months | | Nov 6, 2019 | | C | | |
| 9 | Creation of Database and Pages ( student and teacher )  (Crit C) | | Program is able to display the correct page and the database is able to be connected | | | | | 1.5 Months | | Dec 12, 2019 | | C | | |
| 10 | Creation of several Accounts into the database and General Testing  (Crit C) | | Program is able to display the account’s data correctly and able to run smoothly and normally | | | | | 3 Weeks | | Dec 27, 2019 | | C | | |
| 11 | Meet with Client | | Show Program Prototype. Finalize design of the Program | | | | | 6–8 Hours | | Dec 29, 2019 | | C | | |
| 12 | Major Bug Fix + Finalization of the Program  (Crit C) | | Edit and find minor bugs | | | | | 2 – 2.5 Weeks | | Jan 14, 2020 | | C | | |
| 13 | Meet with Client | | Show Final Program. Finalize design of the Program | | | | | 6–8 Hours | | Jan 17, 2020 | | C | | |
| 14 | Submission of Program and Final Finalization  (Crit C & E) | | Giving the program to the Client after slight finalization. | | | | | 1 Week | | Jan 27, 2020 | | C & E | | |
| 15 | Completion of Criterion C | | Make a report of the codes used | | | | | 3 Days | | Jan 31, 2020 | | C | | |
|  | Completion of Criterion D | | Make video explaining the program’s function | | | | | 3 Days | | Feb 4, 2020 | | D | | |
| 16 | Completion of Criterion E | | Reflection of what could be changed for it to be better and the client’s response | | | | | 5-6 Hours | | Feb 7, 2020 | | E | | |
|  |  | | |  |  | |  | |  | |  | |  |